Pindval site visit report, Dec 2006

This report is for the site visit by Apurva Mistry and my sister Divya Mistry, on Dec 19th, 2006.  The reason for this visit was to gather information regarding more funds needed by Sarvodaya Parivar Trust (SPT) for reconstruction of the boy’s school/classrooms building, and the Khadki project.

There are about 200 students in Pindval, and 85 students in Khadki. Total staff, including Pindval and Khadki, is 33. For detail information about SPT and the projects run by them at Pindval please look at previous reports.

Khadki

There are 2 different projects, a school and a pada (dam) work, at Khadki. Pada (dam) project is for farmer’s own facility, SPT volunteers are helping farmers to build small raw dams to restore the water during monsoon, that could be used through summer and for sometime during winter.  SPT provide about Rs. 20 lakhs per year. About 13 volunteers, who would locate any site suitable to build dams, they would then contact the farmers who shares the surrounding farming land and who would benefit from this dam, to build one. In turn, SPT would give them money (per foot) and food grains (Rice and Nagli) for their efforts.

In school they teach 1st - 4th standard, including nursery school. They have also started a zero grade class, for children less than 6 years of age. They also provide education for students who are older in age, between 8 – 15 years, and cannot get admission anywhere, because they are older than the required age for the specific grade. There are a total of 85 students, selected from five remote nearby villages. These students live and study at Khadki SPT location. Expenditures for the school were presented in the yearly report for 2005 - 2006.

Boy’s school/classrooms building reconstruction at Pindval

Currently, SPT is reconstructing the school building that is used for 1st – 7th grade students. When we visited the site, the boys’ hostel/classroom buildings back-side wall was already torn down and being reconstructed. As per Ganeshbhai, the 50 – 60 feet wide wall was completely corroded and could have collapsed anytime - although, there are no pictures of the corroded building. Later on,  they decided to rebuild the whole building again, keeping front side as it is, and rebuilding the back-side wall – which is almost done constructing and need plaster and paint now on it. They are other changes being done to the building, such as using metal sheets for roof, 3 bathrooms, and new tiles for the floor. Also the classrooms are extended by few feets on the back side, pushing the back-side wall by that much. This extension was done, in order to allow arranging any programs when there are 50-60 guests visiting the place.  Currently, there are raw bills for the expenditures on the construction, but they expect total expenses to be around Rs. 10 lakhs. The building is expected to be ready to use in next 3 months (approximately by Feb 2007). The classes are currently being held in various other buildings.

In addition, Kantibhai mentioned that ASHA had suggested extending the education standards up to 10th grade, which ASHA. For this project, SPT has created a separate trust with volunteers from Dharampur (closest city) area. As per Kantibhai, this new construction will not be at the same location as Pindval, since they would need to buy new land, setup some water supply system and which seems difficult at Pindval.  The location of this 8th – 10th grades is in Dharampur. Currently, an US-based architect name Aparnaben, is doing the planning for the building.

Raw cost for the re-construction of the school building at Pindval –

Kota Stones for the floor - 		Rs. 81.000

Metal roof sheets - 			Rs. 1,32,633

Metal sheets (diff size) -		Rs. 33,245

Angles for joining sheets -		Rs. 10,104

Total -					Rs. 2,56,982

Total expected cost – 			Rs 10 Lakhs

Expected construction time – 		March, 2007