Chandravel has been balancing the TRY construction work with extensive Tsunami recovery work. His updates on this front attached as a reference in the end of this note.

DP

Impact of WAH 2004 Support

=======================

Update from TRY (To Reach You)  - Mainstreaming children of sex workers

==========================================================

In the TRY home for children of sex workers, at present there are 14 children. They have completed their monthly tests.  Marudhamuthu got 2nd and Nitya got 7th ranks respectively. Marudhamuthu now in his 10th grade, continues to score high and shows tremendous promise. Nitya's story is one of major recovery from almost the last rank in the class. Try volunteers are coming to teach the children in TRY home. Marudhamuthu especially needs this additional coaching as 10th grade exams are key to decide the career paths in India.

Children are also participating and helping in TRY construction. It is after all their home.  They don't have any kind of distraction due to construction. Children feel very happy because the dreams of them are going to come true in the form of new building.  In the past 5 years they have had to move several times and the stability brought by the TRY home through Asha is an anchoring factor in their lives. Next week, medical check up has been planned for the TRY kids.

WAH 2004 - Try home constrction Details

==============================

TRY HOME CONSTRUCTION ON TRACK

Design plan is in the attachment

Total Area:   4928 sq feet

Ground floor:  2002.18 sq feet

First floor:   2164 sq feet

Total floor:   4167 sq feet

Original Projected costs to complete TRY Home: $30,000

Total amount approved through WAH2004: $ 30,000

Total amount received by TRY from Asha:  $20000 (Rs.8,81,761)

Expenses  to date :  $23,185 (Rs 10,20,145)

Note that owing to the rains last year there was a delay in beginning the construction.

Construction costs have also gone up significantly in the last one year.

Construction is proceeding in 3 Phases.

In PhaseI the foundation is laid; In PhaseII the home is built on top of the foundation; In PhaseIII the interior is to be furnished.

Expecting to finish Phase II by Dec31, 2005. Additional funds will need to be raised for PhaseIII at that time.

Phase I Construction details

======================

Starting Date:          25th January 2005

Ending Date :          Middle of march

(i) Earth work excavation

(ii) Foundation Cement concrete in C.C 1:4:8

(iii) Foundation and flooring (R.R Masonry in c.c 1:5 mix using TATA metal)

Total amount spent in Phase I $11,068 (Rs.4,87,000)

Phase II Construction details

=======================

Starting Date:          Middle of March to present and continuing

(i) Roofing and weather course   (R.C.C. roof 1:2:3 using TATA steel)

Total amount spent in PhaseII  $12,117 (Rs 5,33,145)

Photos in attached file

Chandravel’s monthly report

For the Month of April 05

Tsunami Work:

I have visited Kancheepuram on the month of April as our regular work for 386 site visit, the names of the villages have been are as follows

1.Chinna Kuppam

2.PeriyaKuppam

3.AlliKuppam

4.Palayanaddu Kuppam

5.Pudu Naddukuppam

6.Perumthurai Kuppam

7.Paramankani

8.Angalamman Kuppam

9.Keelarkolai

10.SekanaiKuppam

I have visited all these villages to know their needs before and after Tsunami had a meeting with the village youth and children and also I had a study about the government involvement in these villages and collected all the survey about the people in various villages there to know there specfic needs.

# For the Month of May 05

Tsunami Work:

I have visited Villupuram district for 386 site visit survey, the villages visited in villupuram as follows.

1,Kaipani Kuppam

2.Talangadu

3.Muttukadu

4.Azalangan Kuppam

5.Kuni medu Colony

6.Kunimeddu Kuppam

7.Kizlkuthu Petu

8.Vasavan Kuppam

9.Ekkaiarkuppam

To study about the people in these villages and to know about the effect of before Tsunami and after Tsunami  and we had a meeting with the village panchayat leader in all the villages and had a meeting with the women’s to know their needs. And came up with the plan of complementing the projects. And almost we will be covering all the villages in the villupuram districts. I have been working in kanyakumari district very closely to prepare a report in various aspects like tailoring centre and amusement park for the children. Participated in the asha Chicago conference to share the work of Tsunami affected districts

## For the Month of June 05

Tsunami Work:

I have been went to kancheepuram and villupuram District, with Radha a Volunteer from Asha Syracuse she want to take a Tsunami Film in all the districts so we have started from kancheepuram villupuram, and I will be moving to Kanyakumari District on 1st of July with Radha and some more volunteers. Had a good time to spend with the villages people we had a meeting with the women’s group in Kancheepuram and with the youth people in villupuram we have visited the schools in kancheepuram and villupuram districts.

For the month of July 05

Tsunami work:

I have visited Nagapattinam, Kanyakumari and Cuddalore  during this month along with Radha from Asha Syracuse.  After second week of this month, I was fully involve with try home construction. I made visit to Kanyakumari to start the counseling centre works.

General:

Conducting workshop and training to the social work students.

Meeting Government officials regarding tsunami relief work

Coordinating with tsunami affected district coordinators for making site visits to the places regarding 386 villages site visit.