KGBV Building Timeline

| 18-19 September | Meeting with Architect |
| --- | --- |
| 30th September | Proposal From Asha For Education |
| 20th September to 15th October | Social Forestry time |
| Ist Week of October | Soil testing |
| October 5th | Spacial requirements for KGBV |
| 10th October | Terms of Reference from Architect |
| October 15th | EC clearance for the proposal |
| November 15th | Team building |
| 17-18 November | Visioning workshop and Sharing of the core design |
| November 20th | Design finalization and freezing |
| 20th November to 10th Decmeber | Layout, site preparation, market survey + foundation |
| February 1st | Completion of 25% work |
| March 1st | 50% work |
| April 1st | 75% work |
| 3rd Week of May | Building envelope ready |
| 4th Week of May | Feedback from completion certification team |
| June 20th | 100 % completion of building |
| Before 25th June | Certification of completion |
| 25th onward | Occupying the building |
| July 1st | Opening of new session |